# Subject: Police Funding

### Members: Kylee, Austin, Hrushi, Jack, Kevin

Roles:

* Designer - Jack
* Collect Data / Graph Coder - Kevin
* Touch-Up / Editor / Devil’s Advocate - Kylee
* Company Spokesperson (who we are, what we do, making up the company) - Austin

## Weeks of:

#### April 12-18:

* Website Created (not necessarily worked on)
* Sources sorted for data
* Report Sections 1-3
* Put together basic user stories (make the people(?))

#### April 19-25:

* Report Sections 4-5
* Website pages created and layout achieved (Color, layout, the “feel” of the website)
* Data collected and graph started (what type, begin basic code)

#### April 25-May 2: (Finish Report / Project by April 29th, rest for Editing and final touches)

* Report Sections 6-8